# KrisnnAI RCM

# Advanced Intelligent Automation Platform

Internal Product & Build Strategy | Discussion Draft

Purpose Define the next product architecture, automation roadmap and delivery plan for an advanced US healthcare revenue cycle management platform that can detect revenue leakage, decide the next best action, execute approved work, verify the financial outcome and continuously improve.

| Status | Internal discussion draft – v5 redline: Product Owner and Engineering Head review (tracked changes) |
| --- | --- |
| Date | 02 October 2026 |
| Audience | Product, engineering, RCM operations, compliance, data/AI, implementation and leadership |
| Primary objective | Agree the first production-grade automation stack and 180-day build plan |
| Confidentiality | Internal only – not for client distribution |

Product thesis: from RCM analytics to an outcome-driven autonomous revenue operations platform.

Table of Contents

1. Executive intent	5

Decisions this document is designed to drive	5

1A. Target customer, positioning and commercial model	5

1B. Competitive landscape and customer value	6

Customer value	6

1C. Product stickiness and retention	6

Foundation stickiness features (build now; costly to retrofit)	7

Later stickiness features (Phase 2)	7

Stickiness risks to monitor	7

2. Product thesis: a Revenue Cycle Intelligence Fabric	7

Core operating pattern	8

3. Intelligent automation portfolio	8

Release waves for the MVP and MVP+ automations	9

4. High-value intelligence that should differentiate the platform	10

Revenue-weighted prioritization	10

Claim digital twin / adjudication simulator	10

Expected reimbursement engine	10

Payer behavior intelligence	10

Root-cause graph	10

Counterfactual workflow testing	10

Outcome attribution	10

Operational forecasting	10

5. Proposed product modules	11

6. Human-in-the-loop and autonomy model	11

Promotion criteria (to be completed per action type; Decision 9)	12

7. Data, integration and action architecture	12

Canonical data model	12

Integration priorities	12

EDI operating model (decision before EDI foundation work, Week 3)	13

8. Decision engine and agent execution model	13

Guardrails required from day one	13

9. Security, compliance and AI governance baseline	14

10. Recommended MVP: prove prevention, recovery and operational leverage	14

MVP scope control	15

11. 180-day build and validation roadmap	15

11A. Key dependencies and risks	16

11B. Build and validation rules	17

Validation rules	17

Build rules	17

Release gates	18

11C. Foundation and implementation focus	18

Foundation focus (in priority order)	18

Implementation focus	18

A15-lite: land-motion diagnostic (scope)	19

12. Core architecture decisions to make now	19

13. Product success scorecard	20

Measurement rules for targets	20

14. Phase 2 intelligent automation backlog	21

15. Minimum product team for the next 180 days	21

16. Internal discussion: decisions required	22

17. Recommended next steps: next 30 days	23

Appendix A. Standard specification for every intelligent workflow	24

Appendix B. Initial decision log	25

Appendix C. Reviewer findings log (v2 to v5)	26

# 1. Executive intent

KrisnnAI RCM should evolve beyond a dashboard that explains what happened. The target product is an intelligent revenue operations system that continuously senses events across the revenue cycle, predicts financial risk, prepares or executes the next action, verifies the result and learns from every outcome.

North-star outcome For every encounter and every dollar, the platform should know: what is expected, what is missing, what can fail, what action should happen next, who must approve it, whether the action worked, and whether the expected cash was actually received.

Move from task automation to closed-loop financial automation: detect → decide → act → verify → learn.

Treat each claim, authorization, payment and patient balance as a stateful object with a continuously updated “next best action”.

Prioritize work by expected financial value, deadline, confidence, compliance risk and probability of recovery — not by static queues.

Use AI where interpretation is required, deterministic rules where repeatability matters, and human review where clinical, coding or material financial judgement is involved.

Measure success using confirmed financial outcomes: first-pass payment, preventable denials avoided, underpayments recovered, days in AR reduced, cash acceleration and staff effort removed.

## Decisions this document is designed to drive

Which intelligent automations form the first production release (MVP: A1, A3, A5, A6, A7, A8, A10, A14, plus A15-lite as the land motion; MVP+: A2, A9, A11), and in what release waves?

What is the canonical RCM data model and event architecture?

Which actions remain recommendation-only, which can be approve-and-run, and which can eventually be autonomous?

What integration surface is mandatory for MVP: database, EHR/PM API, clearinghouse, payer APIs/portals, bank/lockbox, contracts?

What should be proprietary IP: payer intelligence, denial learning, financial prioritization, workflow policy engine, outcome attribution and model governance?

What design partners, datasets and operating metrics are needed to prove value in the next 180 days?

Who is the target customer, and what is the commercial model (platform fee, outcome-based fee or hybrid)?

What data-use rights, security assurance (SOC 2) and regulatory controls are required to operate and learn across clients?

Which stickiness features are committed to the foundation, now that the A15-lite read-only diagnostic is the entry offer?

# 1A. Target customer, positioning and commercial model

Initial ideal customer profile – to be decided by Leadership and Sales in Week 1. Criteria to decide: specialty, organisation size, EHR/PM platform(s) covered by the first adapter, payer mix, claim volume sufficient to support payer-level learning, and a billing team willing to work in shadow and approve-and-run modes. These choices must be fixed before the data model, payer-rule library and denial taxonomy are finalised, because they determine integration order and rule content.

Positioning: KrisnnAI is a financial operating layer above the client’s EHR/PM and clearinghouse, not a replacement for them. It competes with (a) clearinghouse and claim-scrubber vendors, (b) EHR-native RCM modules, (c) large RCM outsourcers and (d) point AI solutions for single workflows such as prior authorization or denial management. Intended differentiation: closed-loop outcome verification and attribution, payer-specific operational memory, revenue-weighted prioritization across all workflows, and an auditable per-action autonomy model.

Commercial model options for decision before the Days 151–180 commercialization package (the leading option is needed earlier to design attribution): (1) platform subscription priced per provider or per claim; (2) outcome-based fee on attributed incremental cash, which requires holdout-based attribution accepted by the client; (3) hybrid – a lower platform fee plus a capped share of verified incremental recovery. Recommendation for discussion: hybrid, with design-partner pilot pricing set by Leadership and Finance while the attribution method is proven.

# 1B. Competitive landscape and customer value

Landscape – to be validated against current vendor offerings before any external use. Similar capabilities exist in five categories. No single agent in this portfolio is defensible on its own, because incumbents already offer individual workflows.

| Category | Examples | Overlap with KrisnnAI | Where KrisnnAI can differ |
| --- | --- | --- | --- |
| Clearinghouse and claim-scrub vendors | Waystar, Availity, Optum (Change Healthcare), Experian Health | A1, A5, A6; parts of A7, A8 and underpayment modules | Transaction-centric and per-workflow; limited cross-workflow prioritization and verified outcome attribution |
| EHR/PM-native RCM | athenahealth, Epic, eClinicalWorks | Pre-bill edits, worklists, eligibility, denial handling | Single-system; weaker for multi-EHR groups and billing organisations |
| RCM outsourcers (labor plus technology) | R1 RCM, Ensemble Health Partners | Outcome-based service combined with automation | Sell labor rather than software; competitor and possible channel |
| AI point solutions | AKASA, Infinitus, Cedar, Adonis, Thoughtful AI / Smarter Technologies | A2, A4, A7, A8, A12 individually | Each solves one workflow; no shared state, policy and audit layer |
| Analytics and underpayment specialists | Payer analytics and contract-management vendors | A10, A14, A15 | Analysis without execution and verification of the outcome |

Cautionary precedent: broad “automate everything” positioning without attributable, proven outcomes has failed in this market before (for example, Olive AI wound down in 2023). Differentiation therefore rests on the integrated loop – shared state, revenue-weighted prioritization, payer memory, per-action autonomy governance and verified outcome attribution – and on proving it with design-partner data. Features alone are not a moat.

## Customer value

| Stakeholder | Value delivered | Where it comes from in the product |
| --- | --- | --- |
| CFO / owner | Confirmed cash impact (detected versus realized), more predictable cash forecasts, evidence for budget and renewal decisions | Value ledger; Revenue Control Tower (A14) |
| RCM head | Revenue-ranked work instead of aging lists; fewer touches per claim; visibility of upstream root causes | A7, A8, A9; root-cause graph |
| Billers, AR and denials staff | Less searching and rework; time spent on exceptions and decisions | Worklists, drafts and next-best-action |
| Compliance | An audit trail linking every action to its evidence and approver; controlled autonomy | Decision record; autonomy levels; audit package |
| Providers and front desk | Fewer eligibility, authorization and documentation surprises | A1, A2, A3 |

Value mechanisms: preventable denials avoided, underpayments recovered, cash received sooner, staff effort removed and leakage found. No amounts are stated until baselines are signed off; value is reported as detected versus realized, using the control rules in Section 11B.

# 1C. Product stickiness and retention

Stickiness must come from accumulated value and daily reliance, not from holding data hostage. Healthcare buyers expect data portability, so client data must always be exportable; what is hard to replace is the accumulated policy configuration, payer memory and outcome history.

## Foundation stickiness features (build now; costly to retrofit)

Value ledger: a running record of detected versus realized value per client and per automation, used in business reviews and board reporting. It becomes the customer’s own justification for renewal.

Client-specific memory with provenance: payer rules, appeal templates and win history, and tuned thresholds, versioned per tenant.

Decision and audit record as a system of record: relied on by compliance teams and in payer audits.

Policy and autonomy configuration: approval roles, dollar limits and SOPs configured per client and per action.

Contract and fee-schedule repository: the expected-reimbursement baseline that doubles as contract intelligence for payer negotiations.

## Later stickiness features (Phase 2)

Opt-in anonymized payer benchmarks, which create a network effect; currently a backlog item, so decide whether to promote it, subject to data-use rights.

Cash forecast embedded in the client’s finance planning.

Role-based scorecards and productivity views for managers.

Multi-entity rollups and fast onboarding of acquired practices.

Enterprise API and agent interface (already in the Phase 2 backlog).

## Stickiness risks to monitor

An EHR vendor or clearinghouse bundles a good-enough version.

Slow integration makes onboarding painful.

Black-box agents that staff do not trust get switched off.

Dependence on a single design partner.

Contract terms that restrict data export, which will hurt sales in healthcare.

# 2. Product thesis: a Revenue Cycle Intelligence Fabric

The product should be designed around a persistent intelligence layer rather than a collection of disconnected bots. Every event updates the financial state of the encounter and can trigger a workflow, prediction or human decision.

| Layer | Role | Core capabilities | Why it matters |
| --- | --- | --- | --- |
| 1. Connect | Acquire events and source data | EHR/PM database and APIs; X12 270/271, 276/277, 278, 837, 835, 999, 277CA; payer APIs/portals; documents; bank/lockbox; contracts | No intelligent automation works without reliable, near-real-time state. |
| 2. Normalize | Create one RCM truth model | Patient, coverage, visit, authorization, note, code, charge, claim, remittance, contract, payment, task, denial, appeal and credential entities | Enables one workflow engine across multiple client systems. |
| 3. Understand | Extract and interpret | Document AI, EDI parsing, clinical/document completeness signals, payer response interpretation, contract extraction, root-cause classification | Converts unstructured and fragmented signals into structured decisions. |
| 4. Predict | Estimate what happens next | Denial probability, expected allowed amount, expected payment date, underpayment probability, TFL risk, no-show risk, auth risk, AR liquidation probability | Lets the platform work ahead of failure rather than after it. |
| 5. Decide | Select next best action | Rules + policy engine + financial prioritization + confidence thresholds + workflow context | Turns intelligence into an auditable action decision. |
| 6. Act | Execute work | API actions, EDI transactions, generated packets/appeals, workflow tasks, portal automation where necessary, outbound communication, write-back | Removes manual work and closes the operational loop. |
| 7. Verify & Learn | Confirm outcome and improve | Payment confirmation, denial recurrence tracking, attribution, rule proposals, model drift checks, payer behavior updates | Makes the platform outcome-driven instead of activity-driven. |

## Core operating pattern

| Sense | Understand | Predict | Decide | Act | Verify / Learn |
| --- | --- | --- | --- | --- | --- |

# 3. Intelligent automation portfolio

The next release should be framed as a portfolio of revenue agents, each operating within explicit data, policy, confidence and approval boundaries. The agents share the same data model and orchestration layer.

| # | Intelligent automation | Trigger / signal | Intelligence & action | Human control | Primary KPI | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| A1 | Pre-Visit Financial Clearance Agent | Appointment created or changed | Verifies coverage, identifies COB issues, estimates patient responsibility, detects referral/auth requirements, creates exception queue and re-check schedule | Approve unusual coverage/auth exceptions | Eligibility denial rate; pre-service clearance % | MVP |
| A2 | Authorization Intelligence Agent | Order/service requires authorization or units are running low | Determines auth need, builds packet, checks missing clinical elements, predicts approval risk, tracks units/expiry, drafts status follow-up | Clinical review before submission where required | Auth turnaround; auth-related denials | MVP+ |
| A3 | Documentation Completeness Agent | Visit completed, note unsigned, charge delayed | Detects missing note elements, unsigned notes, missing orders, inconsistent visit/charge state and likely missed charges; sends targeted query | Provider/coder resolves clinical gaps | Charge lag; missed charge $ | MVP |
| A4 | Coding & Charge Integrity Copilot | Note signed or charge ready | Suggests codes, modifiers and charge candidates; checks NCCI/MUE logic, diagnosis-code consistency, documentation support and outliers; highlights uncertainty | Coder approval for coding decisions | Coder productivity; coding denials; audit variance | Phase 2 |
| A5 | Claim Prevention & Digital Twin Agent | Claim created before release | Runs payer-specific and practice-specific validation, predicts denial reasons, simulates likely adjudication, recommends/fixes high-confidence defects before submission | Approval for material coding/coverage changes | Clean claim rate; first-pass paid rate | MVP |
| A6 | Claim Submission & Response Agent | Claim approved for release | Builds corrected/replacement 837s and submits them through the partner clearinghouse, validates acknowledgements, interprets 999/277CA, auto-corrects technical rejections, opens exceptions when business judgement is required | Approval for non-technical edits | Submission acceptance; rejection turnaround | MVP |
| A7 | AR Next-Best-Action Agent | Claim unpaid beyond expected payment date or risk threshold | Interprets 276/277 and payer history, estimates payment/recovery probability, ranks by $×probability×deadline, recommends or executes next step | Approval for appeals, resubmission or write-off | Days in AR; AR >90; touches/claim | MVP |
| A8 | Denial Resolution & Appeal Agent | 835 denial, takeback or recoupment | Classifies root cause, gathers supporting evidence, drafts appeal/correction, identifies owner, calculates deadline and expected recovery, tracks outcome | Human approval for appeal and material financial action | Denial overturn rate; recovery $; cycle time | MVP |
| A9 | Denial Prevention Learning Agent | Confirmed denial outcome or recurring defect | Clusters causes, links downstream denial to upstream process event, proposes new front-end rules, tests impact in shadow mode, promotes approved rules | Manager approves rule promotion | Preventable denial recurrence | MVP+ |
| A10 | Contract & Underpayment Agent | ERA/EOB received or contract updated | Extracts fee schedule/terms, calculates expected allowed and patient share, flags underpayments/incorrect adjustments, prepares payer dispute package | Finance review for contract interpretation disputes | Underpaid $ detected/recovered | MVP |
| A11 | Payment Posting & Reconciliation Agent | ERA/EOB/lockbox/bank transaction received | Matches payment to claim/account, prepares posting, reconciles ERA to bank deposit, detects unapplied cash/credit balances, identifies variance | Approval before write-back until accuracy threshold met | Days to post; unapplied cash; reconciliation variance | MVP+ |
| A12 | Patient Financial Engagement Agent | Patient responsibility confirmed or balance ages | Generates personalized statement/explanation, selects channel/timing, detects payment-plan eligibility and disputes, creates staff task for sensitive cases | Human review for hardship/complex disputes; compliance review of outreach rules (TCPA, Reg F, state collection law) | Patient collections; days patient AR | Phase 2 |
| A13 | Credentialing & Enrollment Agent | Provider added; expiry or enrollment status changes | Tracks payer enrollment, expiry, sanctions/screening, provider-location combinations and claim risk from credential gaps | Compliance owner approval | Credentialing denials; enrollment cycle time | Phase 2 |
| A14 | RCM Operations Control Tower | Continuous | Forecasts cash, backlog and staffing; detects queue anomalies, payer slowdowns and process bottlenecks; recommends load balancing and escalation | Operations leader approves resource changes | Cash forecast accuracy; backlog; productivity | MVP |
| A15 | Revenue Assurance Investigator | Unexpected variance in collections, payer mix or service-line yield | Explains variance by payer/CPT/location/provider, traces lost revenue to root causes, estimates recoverable vs structural leakage and creates investigation plan. A15-lite: read-only diagnostic on historical 837/835/ATB and PM data that quantifies leakage and sets the baseline | Finance/RCM leader validates material findings | Net collection rate; recovered leakage; A15-lite: validated leakage baseline delivered | Lite: MVP; full: Phase 2 |

## Release waves for the MVP and MVP+ automations

The Phase column above is the single source of truth for scope: MVP = A1, A3, A5, A6, A7, A8, A10, A14, plus A15-lite as the land motion; MVP+ = A2, A9, A11; Phase 2 = A4, A12, A13 and the full A15. Because the MVP contains eight automations, delivery is staged: every automation shares the same data, policy and audit foundation, but goes live only when its own shadow-mode exit criteria (Appendix A) are met.

| Wave | Window | Automations | Maximum autonomy at exit | Gate / dependency |
| --- | --- | --- | --- | --- |
| Foundation + baseline | Days 0–30 | A15-lite read-only diagnostic (land motion); A14 baseline (KPI and cash baseline only) | L0 (read-only) | Historical data reconciles to source; BAA and data access in place; first diagnostic delivered to the partner |
| Wave 1 – claim and AR core | Shadow Days 31–60; live assist Days 61–90; approve-and-run Days 91–120 | A5, A6, A7, A8, A14 (expanded) | L1–L2 in live assist; L3 only for technical claim corrections once gate G3 (Section 11B) is passed | Clearinghouse connection; denial taxonomy; payer-rule library v1 |
| Wave 2 – front end and recovery | Shadow Days 31–60 where data allows; live assist and approve-and-run Days 91–120 (per roadmap) | A1, A3, A10 | L1–L3 for selected actions once their gates are passed | Eligibility transactions; note/charge data from EHR/PM; fee schedules/contracts for A10 |
| Wave 3 – MVP+ | Days 121–180 | A9, A2, A11 | L1–L2; A11 write-back only after its Appendix A accuracy criteria are met | Outcome history from Waves 1–2; attribution engine; bank/lockbox feed |
| Phase 2 | After the 180-day plan | A4, A12, A13, A15 (full investigator) | L1–L2 | Waves 1–3 stable; compliance review for A12 outreach |

Fallback rules: an automation that misses its shadow-mode exit criteria at the end of its window moves to the next wave rather than extending the schedule. A10 falls back to payer-history-based expected allowed amounts if reliable fee schedules are not available when the Days 31–60 shadow window closes.

# 4. High-value intelligence that should differentiate the platform

## Revenue-weighted prioritization

Every work item receives a dynamic score using dollars at risk, filing/appeal deadline, probability of successful recovery, expected time to cash, confidence and compliance risk. This replaces FIFO work queues with financially optimized queues.

## Claim digital twin / adjudication simulator

Before release, the platform creates a “what is likely to happen” view using payer history, claim attributes, eligibility/auth state, coding edits and prior outcomes. The goal is not to imitate the payer exactly; it is to surface the most likely failure modes early enough to prevent them. The first version should be rules plus a calibrated, interpretable model; where payer- or client-level volume is thin it should fall back to pooled payer-family priors, report its uncertainty, and be evaluated with time-based train/test splits to avoid leakage.

## Expected reimbursement engine

For each claim line, estimate expected allowed, contractual adjustment, patient responsibility and payment timing. This becomes the baseline for underpayment detection, cash forecasting and variance analysis.

## Payer behavior intelligence

Maintain payer-specific operational memory: typical processing time, common denial patterns, response semantics, auth behavior, underpayment patterns, appeal yield and workflow reliability. Update it continuously from outcomes.

## Root-cause graph

Link a denial or underpayment back to the earliest controllable event: eligibility, referral, authorization, documentation, coding, claim formatting, enrollment, contract configuration or payer processing. This transforms downstream cleanup into upstream prevention.

## Counterfactual workflow testing

Before enabling a new rule, replay historical encounters and estimate how many denials would have been prevented, how many false positives would be created, and what dollar impact would result.

## Outcome attribution

Track whether an action actually changed the financial outcome. Distinguish “detected”, “worked”, “submitted”, “accepted”, “paid” and “incremental recovered” so value reporting is defensible. Incrementality must be established against a control: a randomized or matched holdout of work items (or payers/sites) that receive no automated action, agreed with each client before go-live.

## Operational forecasting

Forecast cash, denials, AR liquidation, workload and staffing by payer, specialty, location and client. Use prediction intervals and explain the main drivers of expected movement.

# 5. Proposed product modules

| Module | What user sees | Primary users | Automations | Release focus |
| --- | --- | --- | --- | --- |
| Revenue Control Tower | Cash forecast, risk heatmap, denials, underpayments, backlog, payer performance, automation effectiveness | CFO, RCM head, owner | A14, A15 + all KPIs | MVP |
| Pre-Service Revenue | Coverage, auth, patient responsibility and unresolved exceptions before visit | Front desk, auth team | A1, A2, A12 | MVP / Phase 2 |
| Clinical-to-Charge Integrity | Unsigned/missing documentation, charge lag, coding suggestions, missed charges | Providers, coders, charge capture | A3, A4 | MVP / Phase 2 |
| Claims Intelligence | Claim digital twin, scrub results, rejection handling, first-pass performance | Billing team | A5, A6 | MVP |
| AR & Denials Workspace | Prioritized worklist, next best action, appeal package, deadlines and recovery probability | AR, denials, managers | A7, A8, A9 | MVP |
| Payment & Contract Integrity | Expected vs paid, underpayments, posting, bank reconciliation, credits | Posting, finance, contract team | A10, A11 | MVP / MVP+ |
| Administration & Governance | Roles, approvals, workflow policies, model thresholds, audit logs, connectors, client/tenant configuration | Admin, compliance, product ops | Cross-platform | MVP |

# 6. Human-in-the-loop and autonomy model

Autonomy should be granted per workflow action, not per product. The same agent may autonomously perform a low-risk status check while requiring approval for a coding change or appeal.

| Level | Mode | System behavior | Human role | Promotion criteria |
| --- | --- | --- | --- | --- |
| L0 | Observe | Reads data and measures current state only | No action | Connectivity and baseline validated |
| L1 | Assist | Detects issues, ranks work and explains why | Staff performs action | Precision/recall and value validated |
| L2 | Prepare | Drafts transaction, task, appeal, correction or posting | Review and send/approve | High acceptance rate; low rework |
| L3 | Approve & Run | Executes after named approval | Approve exception or batch | Stable accuracy; rollback and audit proven |
| L4 | Bounded Autonomous | Runs defined low-risk actions within policy and dollar limits | Review samples/exceptions | Sustained accuracy, drift controls, explicit client authorization |

Design rule Clinical interpretation, coding changes, write-offs, refunds, material appeal assertions and other high-impact financial actions should retain an explicit human checkpoint until the client approves a narrowly bounded automation policy supported by measured evidence.

## Promotion criteria (to be completed per action type; Decision 9)

Thresholds are deliberately not stated here. Each is set per action type from the signed-off baseline and shadow-mode evidence, recorded in the automation’s Appendix A specification before shadow results are reviewed, and ratified by Product, RCM Operations, Compliance and the client.

L1 → L2: precision, recall and dollar-weighted error cost measured on a gold-standard set for the specific action type, against thresholds fixed in advance and ratified by the RCM domain lead.

L2 → L3: a number of prepared actions per action type large enough under a sample-size calculation for the confidence level the client accepts; acceptance and rework rates meeting the Appendix A threshold; rollback or compensating action tested for the action’s reversibility class; named approver and SLA defined.

L3 → L4: a period at L3 long enough for lagging outcomes (payment, denial, recoupment) to mature for the affected payers; no unauthorized action; accuracy at the Appendix A threshold; drift monitoring live; explicit client authorization; per-action and per-tenant dollar caps set by the client; ongoing sample review.

Automatic demotion: any unauthorized high-risk action, accuracy below its Appendix A threshold in successive review periods, or a failed rollback returns the action to the previous level and triggers incident review.

# 7. Data, integration and action architecture

## Canonical data model

The common data layer should be event-oriented and preserve source lineage. The minimum entity set should include:

Patient and guarantor

Coverage and benefits

Provider, location and credential/enrollment status

Appointment, encounter and service order

Authorization/referral and units

Clinical note/document metadata

Codes, modifiers and charges

Claim header/lines and acknowledgement events

Remittance, adjustment, denial and takeback

Contract/fee schedule and expected allowed

Patient balance, statement and payment plan

Bank/lockbox deposit and reconciliation state

Task, workflow, approval, action, evidence and audit event

Identity resolution and master data: patient/guarantor, provider, payer/plan and location matching, plus claim ↔ remittance ↔ bank-deposit matching, with confidence scores and a data-steward exception queue.

Reference sets: payer/plan master, CARC/RARC and X12 code sets, taxonomy mappings and effective-dated payer rules.

Data model approach: lock a minimal core (encounter → charge → claim → remittance → payment, with identity resolution and as-of/bitemporal event history so any past state can be replayed) in Week 2, then extend entity by entity through the Days 31–60 shadow window as each automation is specified. Source data quality (missing, late or inconsistent fields) must be profiled for each design partner in Days 0–30 and reported as a data-quality scorecard.

## Integration priorities

| Priority | Integration surface | Purpose | MVP stance |
| --- | --- | --- | --- |
| P0 | Read-only EHR/PM database or export | Historical replay, encounter/charge/claim/payment state, confirmation of outcomes | Mandatory for design partners where feasible |
| P0 | X12 EDI and clearinghouse | Eligibility, claim, acknowledgement, status, remittance | Mandatory |
| P0 | Contracts / fee schedules | Expected reimbursement and underpayment logic | Mandatory for underpayment module |
| P1 | EHR/PM APIs and approved write-back | Tasks, benefits, corrections, posting | After shadow/approval |
| P1 | Payer APIs and supported portal access | Authorization/status/appeal actions | Add by payer value |
| P1 | Bank/lockbox / payment processor | Cash reconciliation and patient payments, including 835 payment-trace (TRN) to bank/lockbox deposit matching | Needed for reconciliation |
| P1 | X12 275 and payer attachment channels | Supporting documentation for appeals, authorizations and claim attachments | Add with the first appeal and authorization workflows |
| P2 | FHIR / Da Vinci prior-authorization and coverage APIs | Standards-based prior-auth status and submission where payers expose them; track CMS-0057-F timelines | Opportunistic; design adapters to the standard |
| P2 | Voice / communications | Payer calls and patient outreach when economically justified | Selective; governed |
| P2 | Client data warehouse / BI | Enterprise reporting and downstream analytics | Connector, not core dependency |

## EDI operating model (decision before EDI foundation work, Week 3)

Default for the MVP is an overlay model: claims continue to originate in the client’s PM or billing workflow and flow through a partner clearinghouse that KrisnnAI connects to by API. KrisnnAI inspects, scores and corrects claims and resubmits corrected/replacement claims through that clearinghouse; it does not become a clearinghouse or payer trading partner in the MVP. If direct payer connectivity is later required, trading-partner enrollment, payer testing and certification lead times must be added to the plan.

# 8. Decision engine and agent execution model

Every agent decision should be reproducible from structured inputs, workflow policy and model output. The decision record is as important as the action itself.

- Event trigger: what changed and when?

- Context pack: relevant patient/claim/auth/payment/contract history with source lineage.

- Deterministic checks: payer rules, deadlines, required fields, contract math, authorization units, duplicate checks.

- Model reasoning: classification, extraction, summarization, prediction or drafting only where needed.

- Confidence and financial materiality: decide whether to auto-run, require approval or route to manual review.

- Action adapter: API, EDI, task, document generation, portal step, communication or approved write-back.

- Verification condition: what evidence proves the action succeeded?

- Learning signal: outcome, user correction, payer response and financial result update model/rules after review.

## Guardrails required from day one

Per-agent allow/deny action list and client-specific policy limits.

Dollar thresholds and high-risk action categories requiring human approval.

Prompt/model/version logging and structured rationale capture.

No silent write-back: every change has before/after values and source evidence.

Idempotency, retry policy and duplicate-action prevention.

Kill switch at tenant, workflow and agent level.

Data minimization and PHI redaction/masking where full context is not required.

Model drift, false-positive, false-negative and user override monitoring.

Fallback queue when any API/portal/model dependency fails.

Untrusted-input defences: payer letters, EOBs, clinical documents and portal content are treated as data, never as instructions; model output cannot directly authorize a high-risk action and must pass the deterministic policy gate.

Blast-radius controls: batch-size and rate limits, dry-run mode, canary tenants/cohorts and per-action dollar caps before any new action type is enabled.

Maker-checker: the approver of a Level 3 action must differ from the initiator; approvals are time-bound and logged.

Credential vaulting and legal review for any portal automation (payer portal terms of service, session and MFA handling).

# 9. Security, compliance and AI governance baseline

| Control area | Minimum product capability | Evidence / logging | Owner |
| --- | --- | --- | --- |
| PHI protection | Encryption at rest/in transit, least privilege, tenant isolation, secrets management, masking/minimization | Access logs, key/secret rotation, configuration evidence | Security |
| Identity & access | SSO/MFA, RBAC, named workflow owners, service-account governance | Authentication, privilege and approval logs | Security / Admin |
| AI governance | Approved models, no unapproved training/retention, prompt/model versioning, use-case registry, evaluation thresholds | Model card, evaluation results, prompt/action logs | AI Governance |
| Workflow safety | Shadow mode, confidence thresholds, action limits, rollback, pause switch, exception queue | Run history, approvals, before/after values | Product / Ops |
| Auditability | Immutable event/action trail linked to encounter/claim/payment and human approver | Exportable audit package | Compliance |
| Business continuity | Queue durability, retry/idempotency, monitoring, RTO/RPO, incident response | Runbooks, alerts, incident records | Engineering / Security |
| Compliance operations | BAA, minimum necessary, retention policy, vendor/subprocessor review, client-specific configuration | Contract and governance records | Legal / Compliance |
| Assurance & certification | SOC 2 readiness assessment early in the build; annual third-party penetration test; vulnerability management and change control; HITRUST assessed if client demand justifies it | SOC 2 Type I then Type II reports on a timeline set by the Security lead against client requirements; pen-test report and remediation log | Security |
| Data-use rights | Contractual (BAA/MSA) rights to use client data for service delivery and de-identified data for model improvement and cross-client payer intelligence; documented de-identification method | Executed contract language; de-identification determination records | Legal / Compliance |
| Regulatory watch | Map features to No Surprises Act good-faith-estimate rules (A1/A12), CMS-0057-F prior-authorization API requirements (A2), TCPA/Reg F and state collection rules (A12), 42 CFR Part 2 and state privacy / AI-in-utilization-review laws | Regulatory register reviewed quarterly; feature-level compliance sign-off | Legal / Compliance |

# 10. Recommended MVP: prove prevention, recovery and operational leverage

The first product release should avoid trying to automate the entire revenue cycle equally. It should prove three economic outcomes with a shared platform: prevent avoidable leakage, accelerate collectible cash, and recover missed revenue.

| MVP stream | Automations | Why now | Required data | First proof metric | Autonomy target |
| --- | --- | --- | --- | --- | --- |
| 1. Prevent | A1, A3, A5, A6 | High-volume, measurable failure prevention before/at claim release | Encounter, eligibility, auth state, charges, 837, acknowledgements | Clean-claim / rejection improvement | L1-L3 |
| 2. Accelerate | A7, A14 | Turns AR into prioritized next-best-action instead of static aging lists | Claims, 276/277, payer history, TFL, balances | Days in AR; touches/claim | L1-L3 |
| 3. Recover | A8, A10 | Directly ties product to dollars recovered | 835/EOB, contracts, claim history, appeal evidence | Denial/underpayment $ recovered | L2-L3 |
| 4. Learn | A9 (MVP+; shadow mode first) + outcome attribution | Creates compounding differentiation from every resolved case | Root causes, user corrections, payment outcomes | Preventable recurrence rate | L1-L2 |
| 5. Control | A14 + governance | Gives leadership visibility and safe automation operations | All events + action logs | Forecast accuracy; exception backlog | L1 |

MVP principle Build one shared orchestration, policy, data and audit foundation; do not build each workflow as a separate application. The product should gain new automation capabilities by adding domain policies and action adapters, not by creating new silos.

## MVP scope control

Scope source of truth: the Phase column and release waves in Section 3.

No automation goes live without a completed Appendix A specification, a shadow-mode report meeting its acceptance criteria and a named business owner.

Write-back rule: in the MVP, corrected claims are resubmitted through the clearinghouse; PM/EHR write-back is limited to tasks and notes until each action type is approved under Decision 8.

Descoping trigger: any automation missing its exit criteria at the end of its window slips one wave instead of extending the schedule.

# 11. 180-day build and validation roadmap

| Window | Product outcome | Engineering / data | RCM / operations | Exit criteria |
| --- | --- | --- | --- | --- |
| Days 0–30 | RCM data foundation + baseline control tower; A15-lite leakage diagnostic delivered from read-only data | Minimal-core canonical model, identity resolution, as-of event history, tenant isolation model (decided Week 2), ingestion, EDI parsers, event store, tenant/RBAC, audit log, first client adapter | Define KPI baseline, denial taxonomy, contract/underpayment test set, workflow SOPs; BAAs, data-use rights and partner data access (start Week 1; confirm lead time with each partner’s legal and security teams); control-group design for attribution | Historical data reconciles to source; baseline KPIs signed off; reconciliation tolerance agreed in writing with the partner; BAA and data access executed for at least one design partner; control design agreed; A15-lite diagnostic report reviewed with the partner |
| Days 31–60 | Shadow-mode intelligence | Claim prevention, AR ranking, denial classifier/appeal draft, expected reimbursement v1, workflow policy engine | Label historical cases, validate false positives/negatives, approve payer-rule library v1; double-review labels and measure agreement; ingest a second partner’s historical data read-only to test portability | Historical replay shows measurable lift potential with error rates within the thresholds fixed in each Appendix A spec before replay began, using point-in-time data only |
| Days 61–90 | Live assist / prepare | Live event triggers, worklists, tasking, approval queue, 276/277/clearinghouse actions, document generation | Daily operating review; capture user overrides and outcome reasons | Users rely on platform for prioritized daily work; action acceptance measured; acceptance, rework and override rates measured against Appendix A thresholds (adoption alone is not an exit criterion) |
| Days 91–120 | Approve-and-run automations | Technical claim corrections, status checks, selected eligibility actions, appeal submission adapters (API where supported, otherwise portal/fax/mail; legal review of portal terms), underpayment workflow | Define autonomous action limits, sampling plan and rollback procedures | Selected workflows at L3 with stable accuracy and audit evidence; accuracy confirmed from leading indicators only for actions those indicators can verify, otherwise promotion waits for matured lagging outcomes |
| Days 121–150 | Closed-loop learning | Denial prevention rule proposal, payer behavior memory, attribution engine, automated KPI impact calculation; penetration test and remediation | Manager rule approval process and monthly outcome review | Confirmed prevention/recovery attribution; rule promotion process operational |
| Days 151–180 | Production hardening + expansion | Write-back pilot, payment/posting preparation, cash forecast, multi-client configuration, reliability/observability; SOC 2 readiness evidence and assurance timeline confirmed | Second design partner onboarding; SOP standardization; commercialization package | Repeatable onboarding, validated value case, prioritized Phase 2 backlog |

# 11A. Key dependencies and risks

| Risk / dependency | Impact | Mitigation | Owner |
| --- | --- | --- | --- |
| Design-partner data access and BAA delays | Shadow mode and live-assist milestones slip | Start contracting in Week 1; use de-identified or synthetic data for early engineering; line up a backup partner | Leadership + Implementation |
| Identity resolution and source data quality | Wrong claim/remit/payment matches; unreliable KPIs and attribution | Match-confidence scores, steward queue, per-partner data-quality scorecard; no automation on low-confidence matches | Data architect |
| Fee schedules / contracts unavailable or unreliable | A10 cannot be a proof pillar | Payer-history expected-allowed fallback; prioritize partners with contracts; contract-extraction pilot | RCM domain lead |
| Thin payer/client-level volume (cold start) | Unstable predictions; false positives erode user trust | Rules first, pooled priors, calibration and uncertainty display, conservative thresholds, shadow validation | AI/ML engineer |
| Key-person dependency on RCM domain expertise | Payer rules, labels and SOPs become a bottleneck; quality risk | Add a second RCM SME / certified coder; keep rules as versioned, peer-reviewed policy | Product lead |
| Payer portal fragility and terms of service | Brittle automations; legal exposure | API/EDI first; portal bots only where justified; legal review; monitoring and fallback queue | Integration engineer + Legal |
| Clearinghouse / payer connectivity lead times | Late live transactions | Partner-clearinghouse overlay in the MVP; start test-environment access and certification in Week 1 | Integration engineer |
| Scope breadth (15 automations) | Delivery overload; shallow quality | Release waves, shared foundation, wave gating, descoping trigger | Product lead + Engineering lead |
| PHI exposure through model providers | Compliance breach; client rejection | BAA-covered or private deployment before any PHI use; minimization and masking; model registry | Security + AI Governance |
| Disputed value attribution | Commercial friction; loss of credibility | Control design agreed before go-live; separate detected from realized value; shared KPI definitions | Product lead + Finance |
| Lagging outcomes (payment, denial) arrive after promotion decisions | Promotion to L3 or L4 based on unverified accuracy | Leading-versus-lagging indicator rule; L4 only after lagging outcomes mature (Section 11B) | Engineering lead + RCM domain lead |
| Evidence from a few design partners may not generalize | Rules and models fail at the next client | Second partner’s data ingested read-only during shadow mode; per-client and per-payer-family validation | AI/ML engineer + Implementation |
| Reviewers approve without genuine review | L2/L3 safety is nominal; errors reach payers | Independent audit sample of approved items; reviewer agreement tracking; captured override reasons | RCM operations lead |

# 11B. Build and validation rules

These rules apply to every automation (A1–A15) and every action type. They govern how a capability moves through the release gates below. Numeric thresholds are intentionally not set in this document: each is defined in the automation’s Appendix A specification, from signed-off baseline data, before shadow-mode results are reviewed.

## Validation rules

Fix the thresholds first: metrics, thresholds, sample sizes and the decision rule are recorded and ratified before shadow results are viewed; later changes need a documented, approved reason.

Point-in-time replay: replays use only information available when the decision would have been made; data entered later (corrected eligibility, late notes, edited codes) is excluded or flagged.

Time-based splits: tuning and evaluation sets are separated by time, never randomly, and by client wherever portability is claimed.

Label quality: gold-standard labels are double-reviewed, agreement is measured, disagreements are adjudicated by the RCM domain lead, and the labeling guideline is versioned.

Dollar-weighted error: report false positives and false negatives by cost (wasted work, delayed claims, missed recovery) by payer and client, not only precision and recall.

Leading versus lagging indicators: acceptance and clearinghouse/payer acknowledgements are leading; paid, denied and recouped outcomes lag by each payer’s observed adjudication cycle. Promotion to L3 may rely on leading indicators only for actions whose correctness they can verify; L4 requires matured lagging outcomes.

Control group: attribution uses a staged rollout or matched comparison agreed with the client; deadline-critical items (appeal and filing deadlines) are never withheld for measurement.

Reviewer quality: a sample of approved and rejected items is independently audited to detect rubber-stamping and inconsistent reviewers; override reasons are captured.

Reversibility class: every action type is classed as reversible, compensable or irreversible (for example a submitted claim or appeal); irreversible actions stay at L2 until compensating controls and client authorization are in place.

Per-client evidence: results are validated per client and payer family; portability to another client is demonstrated, not assumed.

Metric dictionary: each KPI has one written definition applied across clients and sources, and baseline periods are checked for seasonality and payer-policy changes.

## Build rules

Specification before build: no automation is built or enabled without a completed Appendix A specification.

Conformance corpus: X12 parsers and generators are tested against a versioned corpus of real, de-identified transactions including payer-specific variants, and against clearinghouse and payer test environments before production traffic.

Versioned policy: rules, prompts, models, thresholds and payer policies are versioned, effective-dated, reviewed, released by staged rollout with per-tenant feature flags, and reversible.

Reproducible decisions: any past decision can be replayed from its stored inputs, policy version and model version; a replay test is part of every release.

Failure injection: duplicate events, retries, partial failures, connector and model outages, and malformed or adversarial documents are tested before any action type reaches gate G3.

Environments: PHI is not used in lower environments unless covered by the BAA and masked; production access is least-privilege and logged.

Log retention: prompt, decision and audit logs follow a retention and minimization policy agreed with Compliance, balancing auditability against data minimization.

Gate records: each gate decision is signed by the named gate owner with an evidence pack; stop criteria are defined in advance, and a failed gate holds or demotes the action.

## Release gates

| Gate | What must be proven | Evidence | Gate owner |
| --- | --- | --- | --- |
| G0 Data foundation | Source data reconciles within a tolerance agreed in writing with the partner; identity-resolution quality measured; tenant isolation and audit log verified | Reconciliation report; data-quality scorecard; isolation test | Data architect + Security lead |
| G1 Shadow exit | Error rates and dollar-weighted error cost within Appendix A thresholds on point-in-time replay and live shadow data; labels double-reviewed | Shadow report; gold-set results | RCM domain lead + AI/ML engineer |
| G2 Live assist | Acceptance, rework and override rates measured against thresholds; reviewer audit shows approvals are genuine | Daily operating review records; audit sample results | Product lead + RCM operations lead |
| G3 Approve-and-run | Rollback or compensating action tested for the reversibility class; idempotency and failure-injection tests passed; named approver and SLA; leading indicators verified | Test evidence; audit export | Engineering lead + Compliance |
| G4 Bounded autonomy | Lagging outcomes matured for affected payers; no unauthorized action; drift monitoring live; client authorization and dollar caps in writing | Outcome report; signed client policy | Product lead + Compliance + client |
| G5 Write-back | Per action type: before/after values and source evidence captured; client approval; rollback proven | Write-back test log; client approval record | Client + Engineering lead |

# 11C. Foundation and implementation focus

## Foundation focus (in priority order)

Priority 1 – identity resolution and data lineage.

Priority 2 – event store with as-of replay.

Priority 3 – policy engine and decision record.

Priority 4 – value ledger and outcome attribution (also the commercial engine).

Priority 5 – tenant model and connector framework, favouring configuration over per-client custom code.

Priority 6 – evaluation harness and payer-rule library.

Priority 7 – security assurance and audit package.

## Implementation focus

Land motion: a read-only leakage and baseline diagnostic. It needs only the P0 read-only integrations, carries low risk, and shows what the platform would have caught before any automation runs, giving a fast first proof of value and the baseline needed for attribution. Decided: A15-lite is pulled forward as the land motion; the full A15 Revenue Assurance Investigator remains Phase 2.

Time-to-first-value outranks breadth: sequence work by what produces verified value soonest.

Change management with billing staff: shadow mode first, visible override reasons, and trust built before autonomy.

A governance council per client that ratifies autonomy promotions at each gate.

A data-readiness check before kickoff: access, reconciliation, contract availability and data quality.

A standard onboarding playbook, business reviews driven by the value ledger, and no per-client forks.

## A15-lite: land-motion diagnostic (scope)

Inputs: read-only P0 sources only – EHR/PM database or export, 837/835/ATB history, and contracts or fee schedules where available.

Outputs: leakage and variance by payer, CPT, location and provider; recoverable versus structural leakage with supporting evidence; denial and underpayment root-cause summary; baseline KPIs; and a ranked opportunity list mapped to the automations that would address each item.

Boundaries: read-only, no write-back and no payer-facing action; findings are recorded as detected, not realized; PHI handled under the BAA; material findings validated by the Finance or RCM leader, as for A15.

Exit: report accepted by the partner and baseline KPIs signed off; findings seed the value ledger as detected value.

# 12. Core architecture decisions to make now

| Decision | Recommended direction for discussion | Why | Decision needed by |
| --- | --- | --- | --- |
| Workflow/orchestration | Adopt a durable workflow engine; keep RCM policy, state model and action contracts proprietary | Reliability, retries and long-running workflows are infrastructure concerns; domain logic is the moat | Week 2 |
| Rules vs AI | Rules first for deterministic checks; AI for extraction, classification, prediction and drafting | Improves auditability and reduces unnecessary model risk/cost | Week 2 |
| Model strategy | Model abstraction layer with approved task-specific models; private/BAA-compatible deployment options where PHI is processed; approved hosting and BAA in place before any PHI enters prototypes | Avoid model lock-in and allow workload-specific quality/cost trade-offs | Week 2 |
| Action hierarchy | API/EDI first; browser/portal automation only where no supported interface exists and risk is acceptable; budget for portal/fax/mail adapters for appeals and many status checks, with legal review of payer portal terms | Improves reliability and maintainability | Week 3 |
| Data architecture | Event-sourced normalized RCM model plus source snapshots/lineage; lock a minimal core model and identity-resolution approach in Week 2, then extend by entity through the Days 31–60 shadow window | Supports replay, attribution, audit and cross-workflow reasoning | Week 2 |
| Agent memory | Structured domain memory (payer rules, client policies, outcomes) rather than unrestricted conversational memory | Keeps intelligence auditable and portable | Week 4 |
| Tenant model | Strong tenant isolation with client-specific policy/configuration and optional single-tenant deployment path | Necessary for enterprise security and data segregation; drives schema, RBAC and audit design in Days 0–30 | Week 2 |
| Write-back | No write-back until shadow accuracy, explicit client approval and rollback controls are proven per action type; MVP claim corrections are resubmitted via the clearinghouse and PM write-back is limited to tasks/notes until approved per action type | Protects client operations and simplifies early adoption | Week 6 |
| EDI operating model | Overlay on a partner clearinghouse for the MVP; no clearinghouse or payer trading-partner role until proven necessary | Avoids payer enrollment and certification lead times and scope | Before EDI foundation work (Week 3) |
| Data-use rights | Secure contractual rights to use de-identified data for model improvement and cross-client payer intelligence from the first design-partner contract | Payer intelligence is proprietary IP only if data rights allow it | Week 1 (in the first design-partner contract) |
| Commercial model | Hybrid platform fee plus capped share of verified incremental recovery (hypothesis) | Aligns price with proven outcomes; requires accepted attribution | Before the Days 151–180 commercialization package |
| Land motion | Decided: the A15-lite read-only leakage and baseline diagnostic is the entry offer, delivered before any automation is enabled | Fast first proof of value and the baseline needed for attribution; uses only P0 read-only integrations | Week 1 (with design-partner selection) |

# 13. Product success scorecard

| Dimension | Metric | What good looks like | Notes |
| --- | --- | --- | --- |
| Financial | Incremental dollars prevented/recovered/accelerated | Measured against agreed baseline and confirmed downstream outcome | Separate detection value from realized value |
| Claims | Clean claim rate; first-pass paid rate; rejection rate | Trend improves by payer and client | Measure source-system definition consistently |
| Denials | Preventable denial rate; recurrence; overturn rate; appeal cycle time | Root causes fall after rule deployment | Track by CARC/RARC and controllable cause |
| AR | Days in AR; AR >90; expected liquidation; touches per claim | Fewer touches and faster cash | Segment by payer and balance band |
| Underpayments | Expected vs paid variance; recovery rate; dispute yield | More recoverable variance identified and converted to cash | Requires reliable contract baseline |
| Operations | Work items per FTE; exception rate; automation acceptance; rework | Staff moves from searching to exceptions/decisions | Measure before/after time per workflow |
| AI quality | Precision/recall, confidence calibration, override rate, drift | Stable by workflow and client | Do not use one global “accuracy” number |
| Reliability | Successful workflow runs, retry rate, connector failures, SLA | Production-grade execution | Separate source-system downtime from platform failure |
| Governance | Approval compliance, audit completeness, unauthorized action count | Every action traceable; zero unauthorized high-risk actions | Board/client assurance metric |
| Retention and stickiness | Active use of worklists and approvals; policy and memory assets in use; value ledger reviewed in business reviews; renewal and expansion | Client relies on platform records for daily work and finance reporting | Qualitative until baselines exist; no figures set |

## Measurement rules for targets

No numeric targets are stated in this document because none can yet be supported by data. Each target is set per client and payer after baseline sign-off (Days 0–30), recorded, and not changed after shadow results are seen without a documented, approved reason. Value is reported only for work items with a confirmed downstream outcome and a defined control.

| Metric | Direction | Target and baseline source | Control and verification |
| --- | --- | --- | --- |
| Clean claim rate | Increase | Set per client and payer from the signed-off baseline | Staged rollout or matched comparison; definition fixed in the metric dictionary |
| First-pass paid rate | Increase | Set per client and payer from the signed-off baseline | Paid on first submission without rework; same control rule |
| Days in AR | Decrease | Set from baseline adjusted for seasonality and payer-policy changes | Comparison by payer and balance band |
| Touches per AR claim | Decrease | Set from baseline touch counts | System touch counts plus a timed sample |
| Underpayments | More identified and converted to cash | Requires a signed-off contract baseline | Dispute outcome confirmed by payment |
| Appeal cycle time | Decrease | Set from baseline workflow timestamps | Workflow timestamps from denial receipt |
| AI quality | Per-workflow thresholds in Appendix A | Fixed before shadow results are reviewed | Gold-standard set; dollar-weighted error cost; never one global number |
| Reliability | Service-level objectives per workflow | Set by the Engineering lead against client contracts | Run history; source-system downtime separated from platform failure |
| Governance | Zero unauthorized high-risk actions; complete audit record for every action | As stated in the scorecard above | Audit completeness checks |
| Commercial proof (Decision 10) | Minimum measured outcome to be defined | Set by Leadership and Finance from design-partner baseline and unit economics, before go-live | Attribution method accepted by the client |

# 14. Phase 2 intelligent automation backlog

After the MVP foundation is stable, the following capabilities can materially increase defensibility and value:

Prior authorization packet assembly with clinical-document completeness checks and unit/expiry optimization.

Specialty-specific coding and charge-capture models with coder QA sampling and provider education feedback.

Payer call assistant / voice workflow that prepares context, transcribes calls, extracts reference numbers and updates the case; autonomous calling only after compliance and reliability review.

Patient payment propensity and personalized outreach, with explicit fairness and consumer communication controls.

Automated refund/credit-balance investigation with approval controls.

Provider/location enrollment risk prediction before claim submission.

Cross-client anonymized payer performance benchmarks where contracts, privacy and statistical thresholds permit.

Revenue leakage discovery across 837/835/ATB and database data using anomaly detection by service line, payer, CPT, provider and location.

RCM “what-if” planning: simulate payer mix, staffing, denial reduction, fee schedule changes or workflow automation impact on monthly cash.

Enterprise APIs / agent interface so approved client assistants can query RCM state and request governed actions through KrisnnAI.

# 15. Minimum product team for the next 180 days

| Role | Primary responsibility | Immediate deliverable |
| --- | --- | --- |
| Product lead / RCM product owner | Prioritize workflows, define product state model, acceptance criteria and client operating model | MVP workflow charter and release backlog |
| RCM domain lead | Payer/denial/appeal/underpayment rules, SOPs, labels and QA | Denial taxonomy + gold-standard test cases |
| Data architect / engineer | Canonical data model, ingestion, reconciliation, event history | Client data adapter + normalized RCM model |
| Backend / workflow engineer | Orchestration, policy engine, action adapters, retries/idempotency | Durable workflow platform |
| AI/ML engineer | Extraction, classification, prediction, evaluation, model abstraction | Denial classifier + document/appeal pipeline + evaluation harness |
| Frontend engineer | Worklists, control tower, case view, approvals, configuration | Unified operations workspace |
| Integration engineer | EDI, clearinghouse, EHR/PM, payer and bank connectors | 270/271, 276/277, 837/835 action path |
| Security/compliance lead | HIPAA controls, AI governance, auditability, BAA/security pack | Product control baseline and evidence plan |
| Implementation / customer success | Design partner onboarding, workflow mapping, baseline metrics, training | 90-day implementation playbook |
| Engineering lead / architect | Technical ownership of architecture decisions, wave gating, security and reliability standards | Architecture decision records; release-wave gates; SLOs |
| QA / test automation engineer | Regression, replay and shadow-mode test harnesses; release validation | Automated replay suite and release checklist |
| SRE / platform engineer | Infrastructure, observability, CI/CD, secrets, backup/DR and on-call | Production environment, monitoring and runbooks |
| Second RCM SME / certified coder (CPC/CCS) | Coding review, gold-standard labeling, payer-rule QA and backup for the domain lead | Labeled gold sets; rule QA process |
| UX / product designer (part-time) | Workspace, approval and case-view design with front-line users | Prototype and usability-tested workflows |

The RCM domain lead is a single point of failure for payer rules, taxonomy, labels, SOPs and QA; the second SME role and versioned, peer-reviewed rule libraries are required mitigations. Core roles rise from nine to fourteen (some part-time or shared).

# 16. Internal discussion: decisions required

| Topic | Decision question | Owner / date |
| --- | --- | --- |
| MVP boundary | Do we commit the MVP to A1, A3, A5, A6, A7, A8, A10 and A14 (staged in release waves), with A2, A9 and A11 as MVP+ fast-follows and pre-service eligibility (A1) as the entry workflow? | Product lead + Engineering lead / Week 1 (before Section 17 Action 1 is frozen) |
| Design partners | Which 2–3 clients can provide enough historical data plus live access to validate workflows and outcomes? | Leadership + Sales / Week 1 (Section 17 Action 2) |
| First integrations | Which EHR/PM and clearinghouse combinations cover the highest percentage of the current pipeline? | Integration engineer + Sales / Before EDI foundation work (Week 3) |
| Write-back appetite | Which actions can design partners authorize first: technical claim correction, task creation, eligibility update, ERA posting, or something else? | Product lead + Implementation / Week 6 (per Section 12) |
| Payer intelligence | Do we make payer-specific rules/outcomes a first-class proprietary asset from day one? | Product lead + RCM domain lead / Before payer-rule library v1 (Days 31–60) |
| Contracts | Can we obtain reliable fee schedules/contracts early enough to make underpayment detection an MVP pillar? | RCM domain lead + Implementation / Week 3 (underpayment prototype) |
| AI model deployment | What model hosting and BAA requirements will be accepted by target clients? | Security + AI Governance / Before PHI enters prototypes (Week 3) |
| Commercial proof | What minimum measured outcome will justify moving from design partner to paid rollout? | Leadership + Product lead / Before the Days 151–180 commercialization package |
| Operational ownership | Who inside KrisnnAI owns ongoing payer-rule QA, denial taxonomy, workflow releases and model quality after launch? | RCM operations lead + Product lead / Before approve-and-run (Days 91–120) |
| Target customer | Which specialty, size band, EHR/PM and payer mix define the initial ideal customer profile? | Leadership + Sales / Week 1 |
| Commercial model | Platform fee, outcome-based fee or hybrid – and how is incremental value verified and shared? | Leadership + Finance / Before the Days 151–180 commercialization package; hypothesis needed earlier to design attribution |
| Data-use rights | Can design-partner contracts grant rights to use de-identified data for model improvement and cross-client payer intelligence? | Legal + Leadership / Week 1 (in the first design-partner contract) |
| EDI operating model | Overlay on a partner clearinghouse, or direct payer connectivity? | Integration engineer + Engineering lead / Before EDI foundation work (Week 3) |
| Security assurance | Which certification path (SOC 2 Type I then II; HITRUST) and by when do target clients require it? | Security lead / Before first design-partner live assist (Days 61–90) |
| Land motion and stickiness scope | Decided: A15-lite is pulled forward as the land motion. Which stickiness features (value ledger, tenant memory, decision record, policy configuration, contract repository) are committed to the foundation? | Leadership + Product lead / Week 1 |

# 17. Recommended next steps: next 30 days

| Action | Output | Owner | Target |
| --- | --- | --- | --- |
| 1. Freeze the MVP workflow charter | Define exact scope, trigger, input data, allowed actions, human checkpoints, verification condition and KPI for A1/A3/A5/A6/A7/A8/A10/A14 (MVP) and A2/A9/A11 (MVP+), including release-wave assignment. | Product + RCM | Week 1 |
| 2. Select design partners | Choose 2–3 environments with usable historical 837/835/ATB plus database or PM data and willingness to validate live workflows. | Leadership + Sales | Week 1 |
| 3. Lock the minimal-core canonical data model | Map source fields to encounter → charge → claim → remittance → payment plus auth/contract/task/action entities. Include identity-resolution rules and a data-quality profile per design partner. | Data + RCM | Week 2 |
| 4. Build evaluation datasets | Create gold-standard samples for denials, appeals, underpayments, claim defects, AR next-action and expected payment. | RCM + AI | Week 2 |
| 5. Select workflow infrastructure | Prototype durable orchestration, policy evaluation, audit logging, retries and human approval. | Engineering | Week 2 |
| 6. Implement EDI foundation | Production-grade 270/271, 276/277, 837/835, 999/277CA parsing and transaction tracking. | Integration | Week 3 |
| 7. Prototype the claim digital twin | Run historical claims through payer/practice rules and denial-risk features; compare predicted vs actual outcomes. | AI + RCM | Week 3 |
| 8. Prototype underpayment engine | Load representative fee schedules/contracts and compare expected allowed vs 835 paid values. | Data + RCM | Week 3 |
| 9. Define AI governance gates | Set per-workflow evaluation thresholds, action limits, model logging, red-team cases, rollback and approval policy. | Security + AI Governance | Week 4 |
| 10. Produce the design-partner implementation pack | Access checklist, BAA/security pack, data mapping template, baseline KPI sheet, shadow-mode report and go-live approval form. | Implementation + Compliance | Week 4 |
| 11. Start BAAs, data-use rights and security assurance | Executed BAA and data-use language with the first design partner; approved model hosting; SOC 2 readiness plan and pen-test booking. | Legal + Security | Start Week 1; complete before Days 0–30 exit |
| 12. Define target customer, positioning and pricing hypothesis | Ideal customer profile, competitive positioning note, commercial-model options and pilot pricing hypothesis. | Leadership + Product | Week 1 (with design-partner selection) |
| 13. Design baseline and holdout measurement | Signed-off KPI baseline definitions, staged-rollout or matched-control design and attribution rules per workflow; reconciliation tolerance agreed with the partner. | Product + Data + Finance | Before Days 0–30 exit (KPI baseline sign-off) |
| 14. Close staffing gaps | Second RCM SME / certified coder, QA and SRE roles recruited or contracted; engineering lead named. | Leadership | Plan in Week 1; in place before Days 31–60 |
| 15. Decide EDI operating model and clearinghouse | Written overlay-versus-direct decision, selected partner clearinghouse and test-environment access. | Integration + Engineering lead | Before EDI foundation work (Week 3) |
| 16. Design the value ledger, tenant memory and decision record | Data design for the value ledger, per-tenant versioned memory and decision/audit record, aligned with the minimal-core data model. | Product + Data architect | Week 2 (with data model lock) |
| 17. Build and deliver the A15-lite diagnostic (land motion) | Inputs, outputs and report format for the leakage and baseline diagnostic; first diagnostic delivered to the design partner from read-only data. | Product + RCM domain lead | Before Days 0–30 exit |
| 18. Extend the implementation pack into an onboarding playbook | Data-readiness check, change-management plan, client governance council terms and business-review template driven by the value ledger. | Implementation | Extend Action 10 (Week 4) |

End-state vision KrisnnAI should become the financial operating layer above heterogeneous EHR/PM, clearinghouse and payer systems: a platform that continuously determines what revenue should happen, what is at risk, what action is required, and whether the action actually converted to cash.

# Appendix A. Standard specification for every intelligent workflow

Business outcome and KPI

Trigger event(s)

Required data and source systems

Deterministic rules and payer/client policy inputs

AI task(s) and approved model(s)

Action options and prohibited actions

Confidence/materiality thresholds

Human approval role and SLA

Execution adapter and retry/idempotency behavior

Verification condition and evidence of success

Failure/exception path

Audit fields and retained artifacts

Shadow-mode evaluation dataset and acceptance criteria

Production quality metrics and drift thresholds

Outcome attribution method and financial reporting rule

Identity/matching dependencies and data-quality gates

Thresholds, sample sizes and decision rule fixed before shadow results are reviewed (value, owner, date)

Point-in-time replay method and label double-review process

Action reversibility class (reversible, compensable or irreversible) and rollback or compensation design

Gate owner sign-off record and stop criteria

Control design (staged rollout or matched comparison) for incremental value measurement

Untrusted-input handling and prompt-injection test cases

Cost per transaction (compute/model) and service-level objectives

Regulatory and compliance review sign-off (where applicable)

# Appendix B. Initial decision log

| # | Decision | Options / notes | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | MVP workflow set | Eight MVP (A1, A3, A5, A6, A7, A8, A10, A14); three MVP+ (A2, A9, A11); three release waves | Product lead | Open |
| 2 | First design partners | 2–3 partners with 837/835/ATB history and live access; a backup partner identified | Leadership + Sales | Open |
| 3 | First EHR/PM adapter | Platform covering the highest share of pipeline; read-only first | Integration engineer | Open |
| 4 | First clearinghouse connection | Partner-clearinghouse overlay via API; confirm test access and transaction coverage | Integration engineer | Open |
| 5 | Workflow engine / orchestration choice | Evaluate durable-workflow platforms (e.g., Temporal) on retries, approvals and audit; prototype in Week 2 | Engineering lead | Open |
| 6 | Model hosting strategy | BAA-covered vendor vs private deployment; decide before PHI enters prototypes | Security + AI Governance | Open |
| 7 | Expected reimbursement / contract engine approach | Contract-based where fee schedules exist; payer-history fallback | Data architect + RCM domain lead | Open |
| 8 | Write-back actions permitted in pilot | Tasks/notes first; technical claim correction via clearinghouse; eligibility update; ERA posting after threshold | Product lead + Implementation | Open |
| 9 | Autonomy promotion thresholds | Define per action type in each Appendix A spec using the Section 6 criteria and Section 11B rules | Product + Compliance | Open |
| 10 | Commercial success criteria | Minimum measured outcome to be set from design-partner baseline and unit economics before go-live | Leadership + Finance | Open |
| 11 | Target customer profile | Specialty, size, EHR/PM, payer mix, volume | Leadership + Sales | Open |
| 12 | Commercial model | Subscription, outcome-based or hybrid | Leadership + Finance | Open |
| 13 | Data-use rights | De-identified learning and cross-client intelligence rights in contracts | Legal | Open |
| 14 | SOC 2 / assurance path | Readiness assessment, SOC 2 Type I then Type II, annual pen test; timeline set against client requirements | Security | Open |
| 15 | Land motion (A15-lite diagnostic) | Decided: A15-lite read-only diagnostic is the entry offer, delivered before any automation is enabled | Leadership + Product | Decided |
| 16 | Stickiness features in foundation | Value ledger, tenant memory, decision record, policy configuration, contract repository | Product lead | Open |

# Appendix C. Reviewer findings log (v2 to v5)

| # | Finding | Why it matters | Where addressed |
| --- | --- | --- | --- |
| 1 | The MVP was defined differently in four places | Teams would build different scopes | Section 3 Phase column is the single source; Sections 1, 10, 16 and 17 aligned |
| 2 | Exit criteria were qualitative ("acceptable error rates", "stable accuracy") | Gates could be passed by judgement rather than evidence | Thresholds fixed before shadow results and recorded per Appendix A; Section 11B |
| 3 | Historical replay can leak hindsight information | Overstates the lift the platform would have delivered | Point-in-time replay and time-based split rules |
| 4 | Payment and denial outcomes lag actions, but L3 promotion sits in Days 91–120 | Promotion could rest on accuracy that cannot yet be observed | Leading-versus-lagging indicator rule; L4 only after outcomes mature |
| 5 | "Users rely on platform" measures adoption, not correctness | A tool can be used and still be wrong | Days 61–90 exit criteria rewritten around acceptance, rework and override |
| 6 | Precision and recall ignore the dollar cost of errors | A few costly misses can outweigh many cheap hits | Dollar-weighted error cost required |
| 7 | Rollback was assumed for every action | Submitted claims and appeals cannot be undone | Reversibility class per action; irreversible actions stay at L2 |
| 8 | A control group could withhold deadline-critical work | Missed appeal or filing deadlines cause real loss | Staged rollout or matched comparison; deadline-critical items never withheld |
| 9 | Evidence from two or three partners may not generalize; second partner arrives in Days 151–180 | Portability is untested until the end | Second partner’s data ingested read-only during shadow mode; per-client validation |
| 10 | Human approval can become rubber-stamping | Undermines the L2 and L3 safety model | Independent audit sample; reviewer agreement tracking |
| 11 | No build rules for test corpora, versioned policy, replay, failure injection or release records | Reliability and auditability depend on them | Section 11B build rules and release gates G0–G5 |
| 12 | Write-back conflicted with claim auto-correction in the MVP | Contradictory build scope | Corrections resubmitted via clearinghouse; PM write-back limited to tasks and notes |
| 13 | Tenant model and model-hosting decisions came after the work that depends on them | Rework of schema and PHI exposure | Decision dates moved earlier in Section 12 |
| 14 | Earlier draft of this revision contained placeholder figures (targets, thresholds, fees) | Unsupported numbers can become commitments | Removed; every figure is now set from signed-off baselines per the stated rules |
| 15 | No product stickiness or retention features were defined | Weak renewal case; easy to replace | New Section 1C; foundation versus later split; scorecard retention row |
| 16 | Competitive landscape and customer value were not stated | Positioning and value case unclear | New Section 1B |
| 17 | No land motion or time-to-first-value defined | Long sales and onboarding cycle before proof | Read-only diagnostic (A15-lite) adopted as the entry offer; Decisions 15–16 and Section 17 Action 17 |
| 18 | Foundation priorities and implementation focus were implicit | Teams may build breadth before the value engine | New Section 11C; Section 17 Actions 16 and 18 |
| 19 | Formatting: numbered list in Section 8 continued from Section 1; table text sizes varied; rows split across pages; no table of contents | Reduces readability and looks unfinished | Numbering restarted; table text unified; rows kept together; spacing fixed; table of contents added |